# 5S Compliance Tracker — Progress Report

Engineering

2026-05-07

Table of Contents

# 5S Compliance Tracker — Progress Report

Date: 2026-05-07 Repository: /home/nyra/Videos/5S-tracker Branch: main Scope of report: Bring-up of the local development environment and a sequence of fixes/features delivered during this session.

## 1. Executive Summary

The 5S Compliance Tracker is now running end-to-end on localhost, switched from the original gpt-5-mini scoring model to Anthropic Claude Haiku 4.5 through Anthropic’s OpenAI-compatible endpoint, and extended with a new visual problem-area masking feature that tints problematic regions on operator and manager surfaces with a semi-transparent red overlay.

Eight distinct issues were diagnosed and fixed, ranging from a broken React Hook Form integration on the signup screen to a static-video keyframe-extraction degeneracy. All fixes are in working-tree (uncommitted) state on main.

## 2. Local Environment Bring-up

### Services running

| Component | URL | Notes |
| --- | --- | --- |
| Frontend (Vite dev server) | http://localhost:3000/ | Now proxies /api/* to the api-server |
| API server (Express) | http://localhost:8090/api | Auth, scoring, escalations, live triage |
| Postgres (Supabase) | 127.0.0.1:54422 | DB migrations applied via pnpm --filter @workspace/db migrate |
| Supabase Studio | http://127.0.0.1:54423/ | DB inspection |

### Configuration changes

.env was reconfigured for the local Anthropic-backed setup:

- VITE_API_URL=http://localhost:8090 — origin only (the generated api-client paths already include /api/).

- AI_INTEGRATIONS_OPENAI_BASE_URL=https://api.anthropic.com/v1/ — Anthropic’s OpenAI-compatible endpoint.

- AI_INTEGRATIONS_OPENAI_API_KEY=<Anthropic key> — provided by user.

- VLM_MODEL=claude-haiku-4-5-20251001 — overrides the shipped default of gpt-5-mini.

- VLM_TIMEOUT_MS=90000 and VLM_OVERALL_DEADLINE_MS=180000 — bumped from the original gpt-5-mini budgets (20s / 50s) which were aborting Haiku before it could return.

The Python ML service (ml_service/) was not started — the directory only contains a models/ artifact with no entrypoint code, and the api-server gracefully falls back to VLM-only / similarity-only scoring without it.

## 3. Fixes Delivered

### 3.1 Signup form — keystrokes vanishing in three of four fields

Symptom: On the new “Create account” form, typing into Name/Email did nothing; only Password retained its value.

Root cause: Two useForm() instances (loginForm + signupForm) were declared side-by-side in the same component. React Hook Form’s internal field subscriptions for the second form were getting torn down — field.onChange fired but no re-render followed, so the controlled <input value={field.value}> snapped each keystroke back to "".

Fix: Split the page into independent <LoginForm> and <SignupForm> child components, each owning its own useForm instance. Added missing autoComplete attributes to silence Chromium’s a11y warnings and integrate properly with password managers.

File: artifacts/five-s/src/pages/login.tsx

### 3.2 Login redirected to a blank page

Symptom: After signup or sign-in, the user landed on a blank page.

Root cause: The frontend never called setBaseUrl(), so the api-client’s auto-generated paths (e.g. /api/auth/login) resolved against the Vite dev origin (localhost:3000) instead of the api-server (localhost:8090). Vite served its SPA index.html as a 200 fallback, the api-client tried to JSON-parse HTML, the useGetMe query crashed, and the protected-route renderer rendered nothing.

Fixes: - artifacts/five-s/src/main.tsx — call setBaseUrl(import.meta.env.VITE_API_URL) at startup. - .env — drop the trailing /api from VITE_API_URL (it would otherwise double-prefix the generated paths). - artifacts/five-s/src/pages/login.tsx — adjust the hand-rolled signup fetch() to ${API_BASE_URL}/api/auth/signup.

### 3.3 Login failing with case-mismatched email

Symptom: Sign-in returned 401 even with correct credentials when email casing differed between signup and signin.

Root cause: auth.ts lowercased the email on signup but compared it as-typed on login.

Fix: Lowercase the email at the same boundary on the login path.

File: artifacts/api-server/src/routes/auth.ts

### 3.4 Video scoring failed with 400 from Anthropic

Symptom: “Couldn’t score your capture.” API log showed 400 response_format.type: Input should be 'json_schema'.

Root cause: The scoring pipeline always sends response_format: { type: "json_object" }. Anthropic’s OpenAI-compatible endpoint only accepts json_schema.

Fix: - Detect Claude models (/^claude/i) and omit response_format entirely — the existing JSON-validation retry loop is sufficient. - Add a stripJsonCodeFence() helper because Claude wraps JSON output in \``json … ```` blocks even when not asked.

Mirror fix applied to area auto-detection (ai-identification.ts).

Files: - artifacts/api-server/src/lib/ai-scoring.ts - artifacts/api-server/src/lib/ai-identification.ts

### 3.5 AI scoring timing out

Symptom: Scoring failed with AI_TIMEOUT — Request was aborted after 4 attempts.

Root cause: Each VLM attempt was being aborted by the local 20s AbortController, not by Anthropic. Claude Haiku doing multi-frame vision analysis routinely needs 30–60s on the first call.

Fix: Bumped the env-tuneable budgets in .env: - VLM_TIMEOUT_MS=90000 (per attempt) - VLM_OVERALL_DEADLINE_MS=180000 (overall)

### 3.6 Uploaded images not rendering

Symptom: <img src="http://localhost:3000/api/uploads/…"> returned 404.

Root cause: Frontend image tags use the same-origin pattern \/api${imageUrl}``, expected to resolve to the api-server. Without a Vite proxy, those URLs hit the dev server (port 3000), which has no upload route.

Fix: Added a /api proxy in vite.config.ts:

proxy: {
  "/api": {
    target: process.env.VITE_API_URL || "http://localhost:8090",
    changeOrigin: true,
  },
},

Side benefit: api-client traffic also flows through the proxy now, mirroring the production same-origin topology.

File: artifacts/five-s/vite.config.ts

### 3.7 Static video → only one keyframe extracted

Symptom: A 17-second video produced just one keyframe, even though prior videos produced many.

Root cause: ffmpeg’s scene-change pass (select='gt(scene,0.3)') returned exactly one candidate for this visually-uniform video. The interval-sampling fallback was gated on candidates.length === 0 — one weak hit blocked it entirely.

Fix: Trigger the fallback when candidates are too few (< max(3, maxFrames/2)), and merge scene-detected frames with interval samples instead of replacing. The downstream dedup pass handles any near-duplicates that result.

File: artifacts/api-server/src/lib/keyframes.ts

## 4. New Feature — Visual Problem-Area Masking

User requested ability to visually mark problematic areas in uploaded images, on three surfaces:

- Operator submission detail

- Submissions list (manager)

- Live triage (manager)

Style chosen: semi-transparent red fill with a thin red ring.

### 4.1 Backend — VLM schema extension

artifacts/api-server/src/lib/ai-scoring.ts:

- Added region: { frameIndex: number; box: [x, y, w, h] } to the VLMIssue interface — coordinates normalized 0–1 with top-left origin.

- Updated the user prompt to require a region per issue (with explicit framing rules: which frame is index 0, “boxes must lie inside the frame, clip if needed, be tight”).

- Updated the corrective JSON_SKELETON so the JSON-retry loop reinforces the region shape.

- Added normalizeRegion() helper — clamps coordinates to the frame, drops degenerate boxes (< 0.5% width or height), rejects out-of-range frame indices.

No DB migration needed — aiIssuesJson is already a JSONB column, so region rides along inside it.

### 4.2 Live route — expose aiIssuesJson

artifacts/api-server/src/routes/live.ts:

- Added aiIssuesJson to the lowScoring SELECT and output mapping so the live triage tile can render regions.

### 4.3 Frontend — MaskedImage component

New file: artifacts/five-s/src/components/masked-image.tsx.

- Reusable React component: takes src, regions, frameIndex, sizing className.

- Measures the actual image bounding rect inside the wrapper after load and on resize, so overlays remain aligned even when object-contain letterboxes the image.

- Each region renders as <div className="absolute pointer-events-none bg-red-500/30 ring-1 ring-red-500/70 rounded-sm"> positioned by computed pixel offsets.

- Includes extractRegions(aiIssuesJson) helper that validates the field at the API boundary (since the orval-generated TS types don’t yet include region).

### 4.4 Frontend — wired into surfaces

| Surface | File | Spots replaced |
| --- | --- | --- |
| Operator submission detail | operator.tsx | Hero image (single frame OR first keyframe) |
| Submissions list (manager) | submissions.tsx | Card-list thumb, table-row thumb, desktop main image, desktop keyframe grid, mobile keyframe grid (each frame uses its own frameIndex={i}) |
| Live triage (manager) | live.tsx | Low-score tile thumb |

## 5. Files Changed (Summary)

artifacts/api-server/src/lib/ai-identification.ts |  31 ++-
artifacts/api-server/src/lib/ai-scoring.ts        |  70 ++++-
artifacts/api-server/src/lib/keyframes.ts         |  20 +-
artifacts/api-server/src/routes/auth.ts           |  51 +++-
artifacts/api-server/src/routes/live.ts           |   2 +
artifacts/five-s/src/components/masked-image.tsx  | NEW
artifacts/five-s/src/main.tsx                     |   6 +
artifacts/five-s/src/pages/live.tsx               |  10 +-
artifacts/five-s/src/pages/login.tsx              | 309 +++++--
artifacts/five-s/src/pages/operator.tsx           |  13 +-
artifacts/five-s/src/pages/submissions.tsx        |  45 +++-
artifacts/five-s/vite.config.ts                   |  12 +
.env                                              | reconfigured

Total: ~500 lines added, ~100 modified, 1 new file.

## 6. Known Caveats / Follow-ups

- VLM unit tests not yet updated. The tests in __tests__/ai-scoring-vlm-request.test.ts and __tests__/ai-identification-vlm-request.test.ts assert that response_format is always present in outgoing VLM requests. They will fail until updated for the Claude branch.

- Old submissions don’t get masking retroactively. Submissions scored before this change have no region field. Only fresh uploads will show overlays.

- Spatial-grounding accuracy is whatever Claude Haiku produces. Boxes will be in the right region but expect ~5–15% edge slop. If consistently too loose, switch to Sonnet via VLM_MODEL=claude-sonnet-4-5-20250929 (slower but tighter).

- OpenAPI spec not regenerated. The new region field is transparent through the JSONB column but isn’t yet declared in lib/api-spec/openapi.yaml. The frontend reads it via a typed helper instead of the orval types — clean to revisit when the spec is next regenerated.

- Vite has died intermittently during the session (likely OOM or session-cleanup pressure). Restart command is documented in the runbook section of the daily handover notes.

## 7. How to Run Locally

# 1. Postgres (Supabase) — usually already running
supabase status

# 2. Apply pending DB migrations (idempotent)
pnpm --filter @workspace/db migrate

# 3. API server (Express, on :8090)
cd artifacts/api-server
PORT=8090 node --enable-source-maps ./dist/index.mjs

# 4. Frontend (Vite, on :3000) — opens UI at http://localhost:3000/
cd artifacts/five-s
PORT=3000 BASE_PATH=/ pnpm dev

Logs are written to /tmp/5s-logs/api.log and /tmp/5s-logs/web.log when started via the convenience nohup command (see runbook).